Project Scope Statement

1.Project Overview

Project Name: Dog Breed Recognition & Encyclopedia App

Project Background: A deep learning-based dog breed recognition and educational tool that helps users identify dog breeds through images and provides detailed encyclopedia knowledge and breeding advice.

Project Goal: Develop a lightweight desktop application that can accurately recognize over 120 dog breeds and has a built-in comprehensive dog breed encyclopedia database.

2. Project Team

Team Leader/Back-end Core Developer	 Zhang Yeheng	 Project overall coordination, model integration, core recognition algorithm development, code architecture design

Document Filler/Team Support/Information Organization	 Wen Minxing	 Project document writing, dog breed encyclopedia data organization, test support, team coordination

Back-end Developer	 Luo Shirui	 Baidu Baike interface integration, data parsing, abnormal handling module development

Back-end Developer	 Zhang Chenjia	 Image preprocessing optimization, model inference performance tuning, auxiliary function development

Front-end Developer	 Li Zhuolin	 GUI interface design, user interaction implementation, interface and back-end data integration

3. Project Scope

3.1 Included Functions (In Scope)

Core Function Modules

Picture Selection and Preview: Supports jpg/png/bmp format pictures, local file selection, and picture preview. Users can normally select pictures and view them in the interface.

Breed Recognition: Based on the ResNet50 pre-trained model, it can recognize over 120 common dog breeds. The recognition accuracy is ≥70% for mainstream breeds, and the response time is ≤5 seconds.

Encyclopedia Information Display: Displays the breed name, alternative names, size, weight, height, lifespan, personality, coat, origin, care tips, and detailed introduction. The information is structured and presented in a clear layout.

Alternative Name Mapping: Supports matching of Chinese and English alternative names (e.g., "二哈" → Husky, "金毛" → Golden Retriever). Alternative names can be correctly mapped to standard dog breeds.

Baidu Encyclopedia Backup Query: Automatically connects to the internet to query Baidu Encyclopedia for supplementary information when no local match is found. Can obtain the encyclopedia summary when the network is normal.

3.2 Excluded Functions (Out of Scope)

User registration/login system

Community sharing/commenting function

Video recognition function

Simultaneous recognition of multiple dogs

4. Project Deliverables

Deliverable	Explanation	Expected Completion Time

Project Plan Document	Includes requirements analysis, scope description, time planning, and Scrum process definition	End of Sprint 1

Product Backlog	All functional requirements prioritized list	End of Sprint 1

Breed Encyclopedia Database	Complete information on 120+ dog breeds (Excel/JSON format)	End of Sprint 2

Sprint Review Report	Record of function demonstration and feedback at the end of each Sprint	End of each Sprint

Runnable Prototype (MVP)	Basic interface + single image recognition demonstration	End of Sprint 3

Complete Desktop Application	All functions implemented, can run independently	End of Sprint 4

User Manual	Usage instructions, frequently asked questions	End of Sprint 4

Project Summary Report	Summary of the development process, technical highlights, and follow-up suggestions	End of Sprint 4

5. Project Milestones (Scrum Development Model)

5.1 Overall Timeline

Phase	Period	Weeks

Sprint 1	2 weeks	Weeks 1-2

Sprint 2	2 weeks	Weeks 3-4

Sprint 3	2 weeks	Weeks 5-6

Sprint 4	2 weeks	Weeks 7-8

5.2 Detailed Milestones

Milestone	Week End	Sprint	Key Deliverables	Responsible Person

Project Initiation & Requirement Confirmation	Week 1 end	Sprint 1	Scope statement, product backlog, technical solution confirmation	Zhang Yeheng, Wen Minxing

Data Preparation Completed	Week 2 end	Sprint 1	Breed encyclopedia database (120+), alias mapping table	Wen Minxing

Basic Framework Construction	Week 3 end	Sprint 2	GUI interface framework, image selection function, model loading test	Li Zhuolin, Zhang Yeheng

Core Recognition Function	Week 4 end	Sprint 2	Image recognition interface, recognition result output, basic information display	Zhang Yeheng, Zhang Chenjia

MVP Release	Week 5 end	Sprint 3	Runnable prototype (supporting basic recognition + encyclopedia display)	All members

Function Enhancement	Week 6 end	Sprint 3	Alias mapping integration, Baidu encyclopedia interface connection	Luo Shirui, Wen Minxing

Full Function Integration	Week 7 end	Sprint 4	All functions integrated, performance optimization, UI beautification	All members

Testing and Delivery	Week 8 end	Sprint 4	Final version, user manual, project summary report	All members

6. Scrum Development Process Definition

6.1 Sprint Cycle

Cycle Length: 2 weeks

Sprint Planning Meeting: 1 hour on the first day of each Sprint

Daily Stand-up Meeting: 15 minutes each day to synchronize progress and issues.

Sprint Review Meeting: On the last day of each Sprint, lasting for 1 hour, to showcase the completed features.

Sprint Retrospective Meeting: On the last day of each Sprint, lasting 30 minutes, to summarize and improve.

6.2 Role Definition

Role	 Name	Responsibilities

Product Owner	 Wen Minxing	Manage the Product Backlog, define the priority of requirements, and accept features

Scrum Master	 Zhang Yeheng	Ensure the execution of Scrum processes, solve team obstacles, and promote collaboration

Development Team	 All members	Complete Sprint goals and deliver high-quality products

6.3 Artifact Definition

Artifact	 Description	 Update Frequency

Product Backlog	 A priority list of all requirements	 Continuously updated

Sprint Backlog	 Tasks to be completed in the current Sprint	 Updated every Sprint

Increment	 Available features completed in each Sprint	 At the end of each Sprint

7. Technical Constraints and Assumptions

Technical Constraints

Develop a desktop application using Python + CustomTkinter

Based on the pre-trained ResNet50 model (ImageNet weights)

Run locally, no need for cloud servers.

Supports Windows 10/11 operating systems

Project Assumptions

Users have basic computer operation skills.

The picture uploaded by the user is a clear photo of a dog's front face/side face.

When the network is normal, you can use Baidu Baike as a backup for queries.

The development environment has installed Python 3.8+ and the required dependency libraries.

8. Acceptance Criteria

Dimension	Acceptance Requirements

Functional Completeness	All In-Scope functions have been implemented without obvious bugs

Recognition Accuracy	Recognition accuracy for mainstream dog breeds (Golden Retriever, Husky, Corgi, etc.) ≥ 80%

Encyclopedia Data	120+ dog breed data complete, no key fields missing

User Interface Friendliness	Reasonable layout, intuitive operation, clear information display

Response Time	≤ 5 seconds for image recognition (on a regular configuration computer)

Exception Handling	Errors are prompted and the program does not crash

9. Project Risks and Mitigation

Risk	Probability	Impact	Mitigation Measures	Responsible Person

Insufficient model recognition accuracy	Medium	High	Increase alias mapping, fuzzy matching, and use Baidu Encyclopedia as a backup	Zhang Yeheng

Missing encyclopedia information for some dog breeds	Low	Medium	Pre-organize data and reserve a supplementary interface	Wen Minxing

Compatibility issues with dependent libraries	Medium	Medium	Clarify version requirements and test in multiple environments	Zhang Chenjia

Baidu Encyclopedia interface changes	Low	Medium	Reserve local data as a fallback and provide friendly prompts in case of exceptions	Luo Shirui

Development schedule delay	Medium	Medium	Follow up daily stand-ups and adjust priorities in a timely manner	All members

10. Approval

Team Leader/Scrum Master	Zhang Yeheng

Product Owner	Wen Minxing